TECHXSERVE

BUSINESS PLATFORM

WhatsApp Integration

Addendum to the Developer Specification

Shared-number model. Log expenses from WhatsApp.

What this addendum covers The first WhatsApp-to-platform feature: clients’ staff log expenses by sending a WhatsApp message + receipt photo to a shared TECHXSERVE number. The bot identifies the sender, parses the message, drafts an expense in the right company’s CRM, and asks for confirmation before posting. This is Phase 2 of the rollout. The Expenses module (Phase 0) must be live first. Future extensions (attendance, leaves, tasks) reuse the same infrastructure.

Prepared for

TECHXSERVE Engineering Team

# Contents

1.   Strategic Decisions Locked In

2.   Architecture Overview

3.   Provider Setup (Meta Cloud API)

4.   User Pairing Flow

5.   The Expense-Logging Loop

6.   Message Parsing with LLM

7.   Conversation State Machine

8.   Data Model Additions

9.   Settings UI (Admin Panel)

10.   Privacy, Consent, and Security

11.   Cost, Limits, and Edge Cases

12.   Phased Rollout

13.   Future Extensions

# 1. Strategic Decisions Locked In

These are settled. The rest of the document assumes them.

## 1.1 Shared number, not per-client numbers

A single TECHXSERVE-owned WhatsApp Business number serves all clients. Provisioning and managing one number per client at scale is not operationally viable, and the experience is good enough on a shared number once the routing works correctly.

## 1.2 Routing by phone-number lookup + first-time pairing

Every employee record carries their phone number. When a message arrives, the bot looks up the sender’s phone in the employees table to find their company and identity. To activate, the user must first send a one-time pairing command (START + a code generated by their admin). This is the explicit opt-in step and locks their phone to their company forever.

## 1.3 Provider: Meta Cloud API

Direct integration with Meta’s Cloud API. Free tier covers initial usage; pay-as-you-go thereafter at the lowest market rate. Best long-term economics, best documentation, and Meta is investing heavily in this stack.

## 1.4 Scope: expenses first, everything else later

The MVP of this addendum is one feature: log an expense. Attendance, leaves, tasks, and AI Assistant queries via WhatsApp are out of scope for v1. The architecture is designed to support them later as small extensions.

Why these decisions matter The shared-number + phone-lookup model means TECHXSERVE owns one piece of WhatsApp infrastructure that serves the entire platform. Adding the next client to WhatsApp expense logging requires zero new numbers and zero new accounts. That is the leverage point.

# 2. Architecture Overview

Five components in the data flow. Every message follows the same path.

+----------------+      +---------------+      +-------------+

| User's phone   | ---> | Meta Cloud    | ---> | TXS         |

| (WhatsApp app) |      | API (webhook) |      | Webhook API |

+----------------+      +---------------+      +------+------+

|

v

+---------------------+

| Sender lookup       |

| + state machine     |

| + LLM parser        |

+---------+-----------+

|

v

+---------------------+

| Business Platform   |

| DB (expenses table) |

+---------+-----------+

|

v

+---------------------+

| Bot reply via Meta  |

| Cloud API           |

+---------------------+

## 2.1 Components

| Component | Description |
| --- | --- |
| User’s phone | Sends and receives messages via the WhatsApp app. No app install or setup beyond having WhatsApp. |
| Meta Cloud API | Receives the message, fires a webhook to the TECHXSERVE endpoint, accepts outbound replies via REST. |
| TXS Webhook API | A single HTTPS endpoint (e.g. /api/webhooks/whatsapp) that authenticates the call, deduplicates by message ID, and dispatches to the router. |
| Sender lookup | Maps the sender’s phone number to a user record and, by extension, the tenant company. |
| State machine | Tracks where the user is in the conversation: idle, awaiting amount, awaiting confirmation, etc. |
| LLM parser | Extracts structured fields from free-text. Runs only on user messages that need parsing (not on simple replies like CONFIRM / CANCEL). |
| Expenses table | Existing table from Phase 0. New rows from WhatsApp have source = "whatsapp" and approval_status = "draft" until confirmed. |
| Bot reply | Outbound message sent through the Cloud API. Either an interactive message (buttons) or plain text. |

# 3. Provider Setup (Meta Cloud API)

## 3.1 Prerequisites

- A Facebook (Meta) Business Manager account belonging to TECHXSERVE.

- Facebook Business verification (one-time, around 5–10 working days).

- A WhatsApp Business Account (WABA) linked to the Business Manager.

- A dedicated phone number. Must never have been used on regular WhatsApp before. Must be SMS-receivable for OTP verification.

- Optional: a registered business display name (e.g. "TECHXSERVE Bot"). This appears next to messages in the user’s WhatsApp inbox.

## 3.2 What Meta gives you

- A permanent access token for the WABA (store as secret).

- A phone number ID (used in API calls to identify which number is sending).

- A WABA ID.

- A verify token (chosen by you, used when Meta calls your webhook).

## 3.3 Webhook endpoint

Your backend exposes a single HTTPS endpoint that Meta will call for every inbound message and status update.

POST  https://api.techxserve.com/webhooks/whatsapp

Authentication: Meta sends a signature header (X-Hub-Signature-256).

Verify against your app secret. Reject if mismatch.

Verification: the first time Meta hooks up, it sends a GET with a

"hub.challenge" parameter. Respond with the challenge value

if the hub.verify_token matches your configured token.

## 3.4 Outbound message endpoint

To send a reply, POST to Meta’s Graph API with the WABA bearer token.

POST https://graph.facebook.com/v20.0/{PHONE_NUMBER_ID}/messages

Body (text):

{

"messaging_product": "whatsapp",

"to": "923001234567",

"type": "text",

"text": { "body": "Got it. Expense PKR 4,500 drafted." }

}

Body (interactive buttons):

{

"messaging_product": "whatsapp",

"to": "923001234567",

"type": "interactive",

"interactive": {

"type": "button",

"body": { "text": "Confirm this expense?" },

"action": {

"buttons": [

{ "type": "reply", "reply": { "id": "CONFIRM", "title": "Confirm" } },

{ "type": "reply", "reply": { "id": "EDIT",    "title": "Edit"    } },

{ "type": "reply", "reply": { "id": "CANCEL",  "title": "Cancel"  } }

]

}

}

}

## 3.5 The 24-hour window rule

After a user sends you a message, you have a 24-hour conversation window during which you can send any reply freely. After 24 hours of silence, you can only send pre-approved template messages, which must be submitted to Meta for approval (1–3 days, may be rejected).

Practical implication for expenses: the user always initiates ("I want to log an expense"). The full confirm-and-post flow happens within the 24-hour window. No templates needed for the v1 flow.

Templates become necessary if you want to send unsolicited notifications (e.g., "Your expense from 3 days ago was approved"). Defer to a later phase.

# 4. User Pairing Flow

Each user must complete a one-time pairing step before they can log expenses. This ensures explicit consent and locks their phone to their company.

## 4.1 Admin generates a pairing code

In the Admin Panel, on the Employee Detail page, an admin clicks "Generate WhatsApp Pairing Code." The system:

- Verifies the employee record has a phone number stored.

- Generates a short, unguessable code (e.g. 6 chars: AB12-XY).

- Stores the code with an expiry (7 days) linked to the employee_id.

- Displays the code to the admin with a copy-to-clipboard button and instructions to share with the employee.

## 4.2 Employee sends the pairing message

The admin shares the code and the TECHXSERVE WhatsApp number with the employee (via email, SMS, or in person). The employee sends from their registered phone:

START AB12-XY

## 4.3 Bot verifies and confirms

- Looks up the code. Must exist, must not be expired, must not be already used.

- Checks that the sender’s phone number matches the phone stored on the linked employee record. If mismatch, reject with a clear message.

- Marks the user as whatsapp_verified = true and whatsapp_opted_in_at = now().

- Marks the pairing code as used.

- Replies with an onboarding message.

## 4.4 The onboarding reply

Example text the bot sends back:

✅ Paired! You’re linked to [Company Name]. You can now log expenses by sending me a message. Examples: • "Fuel 4500 for Lahore trip" (with photo of receipt) • "Lunch with client PKR 1200" • Send a receipt photo, I’ll ask for the amount and category. I’ll always confirm before logging. Send HELP anytime. Send STOP to unlink.

## 4.5 Failure modes

| Component | Description |
| --- | --- |
| Wrong sender phone | "This code belongs to a different phone number. Please send START from the phone registered with your admin." |
| Code not found | "I don’t recognise that code. Double-check with your admin or ask for a new one." |
| Code expired | "That code has expired. Ask your admin to generate a new one." |
| Code already used | "That code has already been used. Each code is single-use." |
| Sender already paired | "You’re already paired to [Company Name]. No need to start again. Just send me your expense." |

## 4.6 Unpairing

At any time, the user can send STOP. The bot:

- Sets whatsapp_verified = false on the user record.

- Confirms with: "You’ve been unlinked. I won’t log anything you send. To re-enable, ask your admin for a new pairing code."

- Logs the event in the audit log.

# 5. The Expense-Logging Loop

Once paired, the user logs expenses by sending a message + (optional) photo.

## 5.1 Happy-path example

USER: Fuel 4500 for Lahore trip [+ photo of receipt] BOT: Got it. Drafting this expense: Amount: PKR 4,500 Category: Fuel Description: Lahore trip Date: today (25 May) Receipt: attached ✓ [Buttons: Confirm ¦ Edit ¦ Cancel] USER: (taps Confirm) BOT: ✅ Logged. Ref: EXP-0142. Pending approval from your manager.

## 5.2 What happens behind the scenes

- Step 1. Webhook receives the message + media URL from Meta.

- Step 2. Sender lookup: phone → user → company. Verify whatsapp_verified = true.

- Step 3. State machine checks current state. Default state = idle.

- Step 4. LLM parser called with the text. Returns structured JSON.

- Step 5. If photo attached, download from Meta’s URL (signed, expires in ~5 min). Store in your file system, link to draft expense.

- Step 6. Create draft row in expenses table with source = "whatsapp", approval_status = "draft".

- Step 7. State machine moves to awaiting_confirmation. Store draft expense ID in conversation context.

- Step 8. Bot sends interactive message with Confirm / Edit / Cancel buttons.

- Step 9. User taps a button. Webhook receives the button reply.

- Step 10. State machine processes the action: Confirm → set approval_status to "pending"; Edit → ask which field; Cancel → mark expense as deleted.

## 5.3 Photo handling

- Receipt photo is attached as a WhatsApp media object. The webhook payload contains a media ID.

- Fetch the media URL from Meta’s media endpoint (signed, short-lived).

- Download the image bytes and store in your file storage (S3, R2, or local disk depending on architecture).

- Link the file to the expense record exactly as if it were uploaded via the normal Expense form.

- Optional (Phase 3): OCR the receipt to extract the printed amount as a cross-check. Flag for review if it doesn’t match the user-entered amount.

## 5.4 Edit flow

If the user taps Edit, the bot asks which field, then transitions through a small sub-flow:

BOT: Which field would you like to change? [Buttons: Amount ¦ Category ¦ Description] USER: (taps Amount) BOT: What’s the correct amount? USER: 4800 BOT: Updated to PKR 4,800. Anything else? [Confirm ¦ Edit ¦ Cancel]

# 6. Message Parsing with LLM

## 6.1 Why LLM, not regex

Pakistani users write expenses in five different ways: "Fuel 4500", "spent 4500 on fuel for Lahore", "petrol ka kharcha 4500", "PKR 4,500 fuel", "4.5k fuel". Regex breaks on edge cases. A small LLM call handles all of these reliably and is cheap enough to run on every message.

## 6.2 Recommended model

Use Claude Haiku 4.5 (cheapest fast model with strong instruction-following) or GPT-4o-mini. Either is fine. Cost is ~$0.0002 per parsed message. At 10,000 expenses/month across all clients, total LLM cost is around $2.

## 6.3 Prompt structure

Use structured-output mode (JSON schema or function calling). Never let the model reply free-form.

System prompt:

"You parse expense messages from Pakistani business users.

Extract: amount (PKR), category, description, date (if mentioned).

Categories are: Fuel, Travel, Food, Office Supplies, Utilities,

Communication, Repairs, Professional Fees, Marketing, Other.

Default to "Other" if uncertain.

If amount is unclear, return null.

Respond ONLY with valid JSON matching the schema."

Response schema:

{

"amount":      number | null,

"category":    string,

"description": string,

"date":        "YYYY-MM-DD" | null,

"confidence":  "high" | "medium" | "low"

}

## 6.4 Handling low confidence

If confidence = "low" or amount = null, do not draft an expense. Instead, ask the user to clarify:

"I couldn't figure out the amount. Could you tell me

how much was spent?"

## 6.5 Hallucination guardrails

- Never auto-post. Always require explicit user confirmation before persisting an expense.

- Sanity-check the amount: refuse if > 10,000,000 PKR or < 1 PKR. Ask the user to retype.

- Refuse to parse messages that look unrelated to expenses ("ate a 4500-calorie burger"). The LLM should return confidence = "low" with a hint, and the bot should reply with HELP.

- Log the raw LLM input + output for every parse. Debugging this in production without logs is impossible.

## 6.6 Multi-language

The LLM handles Urdu, Roman Urdu, and English fluently with no extra config. Pakistani users often mix them ("petrol ka kharcha 4500 Lahore trip ke liye"). The prompt above works without modification across all three.

# 7. Conversation State Machine

Each user has a conversation row in the whatsapp_conversations table. The conversation has a state. Each inbound message advances or stays in the current state based on what was received.

## 7.1 States

| Component | Description |
| --- | --- |
| idle | Default. User has not started anything. Next message starts a new expense. |
| awaiting_amount | Bot couldn’t parse the amount and asked for it. Next message should be a number. |
| awaiting_confirmation | Bot has shown the draft expense and is waiting for Confirm/Edit/Cancel. |
| editing_field | User chose to edit. Bot asked which field. Next message should match the field type. |
| paused | User sent HELP or asked something off-topic. Resume when user sends the next expense. |

## 7.2 Transitions

idle

+ expense message     → parse → awaiting_confirmation

+ unclear message     → awaiting_amount

+ START / STOP / HELP → handle command, stay in idle

awaiting_amount

+ valid number        → fill amount → awaiting_confirmation

+ non-number          → stay, prompt again

+ CANCEL              → discard draft → idle

awaiting_confirmation

+ CONFIRM             → post expense → idle

+ EDIT                → editing_field (ask which field)

+ CANCEL              → discard draft → idle

+ new expense message → implicit cancel of prior draft → parse new

editing_field

+ valid field value   → update draft → awaiting_confirmation

+ CANCEL              → awaiting_confirmation (no change)

## 7.3 Timeout

If a conversation sits in awaiting_confirmation for more than 30 minutes with no response, the draft is discarded and state returns to idle. The user can start fresh next time without confusion. Log this as a soft-discard event.

# 8. Data Model Additions

All additions are backward compatible. The existing expenses table gains two columns; everything else is new.

## 8.1 expenses (existing table, additive)

+ source             ENUM('manual', 'whatsapp', 'api', 'mobile_app')

DEFAULT 'manual'

+ source_metadata    jsonb   nullable

For WhatsApp: { message_id, conversation_id }

## 8.2 users / employees (existing, additive)

+ whatsapp_phone        text     nullable, unique

E.164 format: +923001234567

+ whatsapp_verified     boolean  default false

+ whatsapp_opted_in_at  timestamp nullable

+ whatsapp_opted_out_at timestamp nullable

## 8.3 whatsapp_pairing_codes (new)

id                  uuid pk

user_id             fk → users.id

code                text  unique  (e.g. "AB12-XY")

generated_by        fk → users.id  (the admin)

generated_at        timestamp

expires_at          timestamp  (default: generated_at + 7 days)

used_at             timestamp  nullable

used_from_phone     text       nullable  (E.164)

## 8.4 whatsapp_conversations (new)

id                  uuid pk

user_id             fk → users.id

company_id          fk → companies.id  (cached for fast lookup)

phone               text  (sender's E.164 number)

state               ENUM('idle', 'awaiting_amount',

'awaiting_confirmation',

'editing_field', 'paused')

context             jsonb  (in-progress draft data, draft expense id,

which field being edited, etc.)

started_at          timestamp

last_message_at     timestamp

window_expires_at   timestamp  (24h after last_message_at)

## 8.5 whatsapp_message_log (new)

id                  uuid pk

conversation_id     fk → whatsapp_conversations.id

direction           ENUM('inbound', 'outbound')

message_id          text  (Meta's message id, for dedup)

message_type        ENUM('text', 'image', 'interactive_reply',

'audio', 'document', 'other')

body                text  nullable  (text content if any)

media_url           text  nullable  (resolved + downloaded path)

llm_input           text  nullable  (what we sent to the LLM)

llm_output          text  nullable  (what the LLM returned)

llm_cost_usd        decimal nullable

error               text  nullable

created_at          timestamp

## 8.6 whatsapp_config (new, per-tenant)

id                  uuid pk

company_id          fk → companies.id  (unique)

enabled             boolean default false

default_anchor      ENUM('employee_default', 'company_overhead',

'ask_user')

default_approval    ENUM('pending', 'auto_approved')

'pending' is the safe default

Tenant isolation Every WhatsApp-derived expense MUST carry the correct company_id from the moment of creation. The company_id comes from the sender’s user record, not from anything in the message body. A user from Company A cannot create expenses in Company B through WhatsApp. Test this with a malicious-input case before launch.

# 9. Settings UI (Admin Panel)

A new section in Settings: Integrations → WhatsApp. Plus a button on each Employee Detail page for generating pairing codes.

## 9.1 Settings → Integrations → WhatsApp

### Connection status section

- Toggle: "Enable WhatsApp expense logging" (master switch for this company).

- Status badge: Active / Inactive.

- Read-only display: "Shared WhatsApp number: +92 XXX XXXXXX" (TECHXSERVE’s number).

- Read-only display: count of paired employees, count of expenses logged via WhatsApp this month.

### Behaviour section

- Default anchor for WhatsApp expenses: dropdown (employee’s default client / Company Overhead / Ask user).

- Default approval: dropdown (Pending Approval / Auto-Approved). Recommend forcing "Pending" for v1.

- Default currency: read-only, shows presentation currency.

### Paired employees section

- Table: Employee name, Phone, Paired On, Last Activity, Actions (Unlink).

- Search by name or phone.

- Top-right: "Test Send" button. Sends a test message to a chosen paired employee to verify the channel works.

### Activity log section

- Recent WhatsApp activity for this tenant.

- Rows: timestamp, user, event (Paired / Logged Expense / Edited / Cancelled / Unpaired).

- Filter by user, by date range.

- "View raw log" link (Super Admin only): exposes whatsapp_message_log for debugging.

## 9.2 Employee Detail page additions

On the Employee Detail page, in the Overview tab, add a "WhatsApp" subsection:

- "Phone (WhatsApp): +92 XXX XXXXXX" with edit pencil.

- Status: Paired (with date) / Not Paired.

- Action button: "Generate Pairing Code" (if not paired) or "Unlink" (if paired).

- Click "Generate Pairing Code" → modal showing the code, expiry, and a "Copy" button. Optionally: "Send by SMS" or "Send by Email" to the employee.

## 9.3 Where the WhatsApp-sourced expense appears

No new module. The expense shows up in the existing Expenses module, with:

- A small WhatsApp icon next to the row indicating its source.

- Filter option: "Source = WhatsApp" in the filter bar.

- On the Expense Detail modal: a "Source" field showing "WhatsApp message from [user] on [date]." Click to view the original conversation excerpt.

Flows from this page → Settings → Integrations → WhatsApp → Pair Employee → Employee Detail → Generate Code modal → Settings → Activity Log → click any entry → Conversation log modal → Expenses list → filter Source = WhatsApp → view via the standard Expense Detail modal

# 10. Privacy, Consent, and Security

## 10.1 Explicit consent

No user is ever logged into the WhatsApp bot without sending START with a unique pairing code. The pairing flow is the consent signal. This is the legal baseline for Pakistan and also future-proofs against GDPR-like rules.

## 10.2 Data segregation

TECHXSERVE owns the WhatsApp number, but every message processed is tagged with a specific company_id from the moment of sender lookup. Internal staff at TECHXSERVE never see message content unless explicitly granted access for support purposes (logged separately).

## 10.3 Right to be forgotten

A user can send STOP at any time. Their consent flag is revoked instantly. The bot will not process their messages afterward. Past expenses remain in the database (they’re part of the company’s books) but no new ones are accepted.

## 10.4 Securing the webhook

- Validate Meta’s X-Hub-Signature-256 header on every inbound webhook. Reject any request with an invalid signature.

- Idempotency: Meta may retry on timeout. Deduplicate by message_id before processing.

- Rate limit per phone number: max 10 messages/minute, 200/day. Prevents abuse and runaway costs.

## 10.5 Storing media

- Receipt photos are PII (they may show the employee’s face, signature, location). Store in tenant-scoped buckets with company_id in the path.

- Never share storage URLs publicly. Always serve through your authenticated API.

- Retention: photos are stored for as long as the parent expense exists. When an expense is hard-deleted (admin override), the photo is also deleted.

## 10.6 The TECHXSERVE branding question

Since the WhatsApp number is TECHXSERVE-owned, the bot identifies as "TECHXSERVE Bot" or similar. Some clients may push back: "Why does my finance data go through TECHXSERVE?"

Stock answer: "It’s our shared infrastructure for fast onboarding. Data is segregated per company; we have no visibility into your messages or expenses unless you grant explicit support access. If you ever want a dedicated number under your own brand, that’s available as a paid upgrade."

# 11. Cost, Limits, and Edge Cases

## 11.1 Meta Cloud API costs (Pakistan)

| Component | Description |
| --- | --- |
| Free tier | 1,000 service conversations per number per month, free. |
| Service conversation | A 24-hour window opened by a user-initiated message. Typical cost: $0.0048 (after free tier). |
| Authentication conversation | Used for OTPs etc. Typical cost: $0.0014. |
| Marketing conversation | You initiate outside the 24h window. Typical cost: $0.0688. Avoid in v1. |
| Utility conversation | Approved templates for notifications. Typical cost: $0.0088. |

Rates change. Check Meta’s pricing page at the start of each quarter.

## 11.2 LLM costs

- Per parsed message: roughly $0.0002 (Claude Haiku 4.5 / GPT-4o-mini).

- 10,000 expense parses/month ≈ $2.

- Negligible compared to WhatsApp costs.

## 11.3 Practical cost example

20 clients, 5 employees each averaging 30 WhatsApp expenses/month = 3,000 conversations/month.

- First 1,000 free.

- 2,000 paid at $0.0048 = $9.60.

- LLM parsing: 3,000 × $0.0002 = $0.60.

- Total: ~$10/month for the entire fleet. Charge $5/seat/month for the WhatsApp add-on and it’s comfortably profitable.

## 11.4 Edge cases to handle

| Component | Description |
| --- | --- |
| Message from an unpaired number | Reply: "I don’t recognise this number. Please ask your admin to send you a pairing code." |
| Same phone tries to pair with two companies | Reject second attempt. Reply: "This number is already paired to [Company X]. Contact support to switch." |
| Photo with no text | Treat as receipt-only. Bot prompts: "Got the receipt. How much was it, and what category?" |
| Text with no amount | Move to awaiting_amount. Prompt user for amount. |
| Message in Urdu | LLM handles it natively. No special path. |
| Voice note | Out of scope for v1. Reply: "I can’t process voice notes yet. Please type the expense or send a photo of the receipt." |
| Forwarded message | Process the text normally. The forward marker is in Meta’s metadata; flag it in the message log for debug but don’t change behaviour. |
| User sends a question | Reply: "I only log expenses right now. Ask your admin if you need other features." |
| Multiple receipts in one message | Split-receipt is hard. v1: ask user to send one expense at a time. v2: support multi-expense parsing. |
| Webhook fails | Meta retries up to 5 times over a few hours. Your endpoint should always return 200 within 5 seconds, even if processing is queued. Background-process the actual logic. |

# 12. Phased Rollout

Don’t ship this to all clients at once. The first version will have bugs you can’t predict. Run a tight loop with a small pilot.

## Phase A: Internal dogfood (2 weeks)

- Set up the Meta Cloud API integration end to end.

- Pair 3–5 TECHXSERVE staff members.

- Have them log real or fake expenses daily. Aim for 100+ total messages.

- Triage every misunderstanding the bot has. Fix the prompt, fix the state machine, fix the edge cases.

## Phase B: Single-client pilot

- Pick the most engaged paying client.

- Onboard 5–10 of their staff.

- Tell them upfront this is in beta and ask for honest feedback.

- Run for 4–6 weeks. Track: parse accuracy, confirmation/cancel ratio, time-from-receipt-to-logged, user complaints.

- Fix everything that comes up.

## Phase C: General availability

- Open the toggle in Settings for all paying clients.

- Price as a paid add-on: $5–10 per active WhatsApp seat per month. Most users will be net-positive even at the low end.

- Onboarding playbook: 1-page guide for admins on how to pair employees, set defaults, and what to tell employees.

## Phase D: Expand beyond expenses

Once the expense loop is bulletproof, extend the same infrastructure to:

- "In at Site A" / "Out at Site A" → attendance row.

- "Leave tomorrow, sick" → leave request.

- "Remind me to call client X tomorrow" → task.

- "What was last month’s payroll?" → AI Assistant query.

Each new intent is a small extension of the state machine and the LLM prompt. The infrastructure (webhook, sender lookup, message log, consent, billing) is already done.

# 13. Future Extensions

## 13.1 OCR cross-check on receipts

Run OCR on the receipt photo. If a printed amount is found and differs from the user-entered amount, flag the expense with a "Receipt mismatch" tag. The admin reviewing approvals sees the flag and can investigate. Reduces fraud risk.

## 13.2 Voice notes

Meta’s API delivers voice notes as audio media. Run them through Whisper or similar speech-to-text, then through the existing LLM parser. Works the same way once you have the transcript.

## 13.3 Approval flow via WhatsApp

When an employee logs an expense, the manager receives a WhatsApp notification (template message) with Approve / Reject buttons. Closes the loop entirely on WhatsApp for fast-moving teams.

## 13.4 Per-client branded numbers

Once 20+ clients are using WhatsApp expense logging at scale, offer dedicated numbers for clients who want their own brand on the bot. Charge a higher tier for it. The user pairing flow and routing logic stay identical; only the from-number changes per tenant.

## 13.5 Multi-expense in one message

Allow messages like "Fuel 4500, lunch 1200, parking 200". The LLM returns an array of expenses. Bot confirms each one in a single interactive message with separate rows.

## 13.6 Admin alerts

If a single employee logs more than X expenses in 24 hours, or exceeds a daily spend threshold, send a WhatsApp ping to their manager for awareness. Helps catch fraud and runaway claims early.

End of WhatsApp Integration Addendum

Treat this as version 1.0. Revise as decisions are made during implementation.